Judicial AI for Nepal

Complete Technical Architecture and Implementation Blueprint

Version 1.0

Designed for Nepal's judicial and legal-information environment

Purpose: System design, prototype development, institutional review, and implementation planning

Document Purpose This blueprint explains how to build a Judicial AI platform for Nepal. It is separate from the concept paper. The concept paper explains why the system is needed. This document explains how the system can be designed, developed, tested, secured, deployed, and maintained.

Main Design Principle The platform must not depend on the language model alone. Trust must come from verified legal documents, legal metadata, authority rules, version control, citation checking, governance, and human review.

Recommended Starting Point Start with a small research prototype using the Constitution of Nepal, selected statutes, amendments, and 50 to 100 verified Supreme Court judgments. Do not begin with confidential case files or nationwide deployment.

# Contents

1. Scope and Design Goals

2. Requirements and Use Cases

3. Architecture Overview

4. Core Data Model

5. Document Ingestion Pipeline

6. Legal Search and Retrieval

7. Authority-Aware Judicial RAG

8. Legal Intelligence Layer

9. Grounded Generation and Verification

10. Application and User Experience

11. Service Architecture and APIs

12. Security, Privacy, and Governance

13. Infrastructure and Deployment

14. Scalability and Reliability

15. Testing and Evaluation

16. Prototype Build Plan

17. Team, Operations, and Maintenance

18. Risks and Architecture Decisions

19. Implementation Checklist

Appendices

# 1. Scope and Design Goals

The proposed platform is a legal research and judicial-information support system. It helps users find, compare, and understand verified legal materials. It does not make judicial decisions.

## 1.1 In Scope

Legal document collection and verification

OCR and Nepali Unicode normalization

Judgment, statute, regulation, and amendment metadata

Keyword, semantic, and hybrid search

Court-authority and temporal-validity checks

Precedent and citation relationship analysis

Evidence-based answer generation

Claim and citation verification

User access control, audit, and human review

Prototype, pilot, and later national-scale deployment

## 1.2 Out of Scope

Autonomous adjudication

Automated sentencing

Prediction of guilt or liability

Witness credibility scoring

Predictive policing

Unreviewed legal advice for high-risk matters

## 1.3 Quality Goals

| Goal | Meaning |
| --- | --- |
| Accuracy | The system finds and cites the correct legal source. |
| Traceability | Every important answer can be traced to a page, paragraph, provision, and official document. |
| Authority awareness | The system separates topical relevance from legal authority. |
| Temporal correctness | The system uses the law that applied on the relevant date. |
| Safety | The system refuses or limits answers when evidence is weak. |
| Replaceability | Models and databases can be changed without rebuilding the complete system. |
| Auditability | Important actions and decisions are logged. |

# 2. Requirements and Use Cases

## 2.1 Main User Groups

| User | Main Need | Access Level |
| --- | --- | --- |
| Judge or judicial officer | Fast access to provisions, judgments, conflicts, and history | Restricted institutional |
| Legal researcher | Deep search, citation tracing, comparison, export | Institutional |
| Lawyer | Legal research and source-linked analysis | Professional |
| Court administrator | Document processing, metadata review, system oversight | Administrative |
| Citizen | Plain-language navigation to public legal information | Public and limited |
| System auditor | Logs, model versions, policy decisions, incidents | Highly restricted |

## 2.2 Priority Use Cases

Find a judgment by case number, party, court, date, or legal issue.

Find all judgments that cite a provision or earlier case.

Find the version of a statute that applied on a selected date.

Compare judgments that reach different conclusions.

Generate a short legal research note with paragraph-level citations.

Detect whether an answer uses an outdated or weak authority.

Translate or explain public legal information while preserving the original source.

Review AI-generated claims before institutional use.

## 2.3 Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Availability | Prototype may be single-site; production should support high availability. |
| Performance | Search should normally respond within seconds; complex verified answers may take longer. |
| Security | Encryption, least privilege, logging, and environment separation are mandatory. |
| Maintainability | Modular services, versioned APIs, automated tests, and clear ownership. |
| Interoperability | Use standard APIs and export formats; avoid vendor lock-in. |
| Language | Support Nepali, English, and mixed-language queries. |
| Accessibility | Readable interface, clear sources, keyboard support, and simple language. |

# 3. Architecture Overview

The system uses layers. Each layer has one clear responsibility. This makes the platform easier to test, secure, and replace.

Users and Judicial Systems
        |
Web / Mobile / Institutional Portal
        |
API Gateway + Identity + Policy
        |
Judicial AI Orchestrator
   |        |         |         |
Search   Legal     Evidence   Human Review
Service  Intelligence Package  Workflow
   |        |         |         |
OpenSearch Vector DB  LLM Gateway  Audit
   \___________ Data Foundation __________/
 PostgreSQL | Object Storage | Citation Graph

## 3.1 Architecture Layers

| Layer | Responsibility |
| --- | --- |
| Access | User interface and external system integration |
| Gateway | Authentication, authorization, rate limits, request validation |
| Orchestration | Controls the end-to-end research workflow |
| Retrieval | Keyword, semantic, metadata, and graph search |
| Legal Intelligence | Authority, jurisdiction, precedent, and temporal checks |
| Evidence | Builds a structured set of verified legal sources |
| Model Gateway | Calls approved LLMs and embedding models |
| Verification | Checks claims, citations, quotations, and legal versions |
| Governance | Policies, review, audit, risk controls |
| Data Foundation | Stores original documents, metadata, indexes, vectors, and relationships |

## 3.2 Recommended Architecture Style

Begin with a modular monolith for the main ASP.NET Core platform and separate Python AI services. This is simpler than many microservices but still keeps clear service boundaries. Split services only when scale, security, or team ownership requires it.

# 4. Core Data Model

## 4.1 Main Entities

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| LegalDocument | One official legal document | id, type, title, language, source, hash, status |
| DocumentVersion | A specific published or effective version | version_id, valid_from, valid_to, publication_date |
| CourtCase | Case-level information | case_number, court, bench, parties, decision_date |
| JudgmentSection | Structured part of a judgment | facts, issues, reasoning, order |
| LegalProvision | Article, section, rule, or clause | instrument_id, number, heading, text |
| AmendmentEvent | Change to a legal instrument | change_type, effective_date, affected_provisions |
| Citation | Relationship between legal sources | source, target, citation_text, treatment |
| AuthorityAssessment | Authority result for a query | jurisdiction, hierarchy, status, score, explanation |
| Chunk | Searchable passage | text, page, paragraph, section, embedding_id |
| EvidencePackage | Verified material sent to the model | query, selected_sources, warnings, coverage |
| GeneratedAnswer | Model output and version data | answer, model, prompt, timestamp |
| ClaimVerification | Support status of a material claim | claim, evidence, result, reviewer |

## 4.2 Minimum Legal Metadata

Permanent internal identifier

Official title and alternative title

Document type

Issuing authority or court

Jurisdiction

Case number and decision date

Publication and effective dates

Language and translation status

Source URL or source-office reference

File hash and verification status

Legal status: current, historical, repealed, draft, unknown

Cited laws and judgments

Page, paragraph, section, and provision boundaries

## 4.3 Storage Design

| Store | Data |
| --- | --- |
| PostgreSQL | Authoritative metadata, users, policies, workflow, versions |
| Object storage | Original PDF, scan, image, OCR output, signed exports |
| OpenSearch | Full text, filters, analyzers, highlight fields |
| Vector store | Embeddings for passages, provisions, summaries |
| Graph store or graph tables | Citations, amendments, precedent treatment, relationships |
| Audit store | Append-only security and governance events |

# 5. Document Ingestion Pipeline

Source registration -> File capture -> Hashing -> OCR -> Unicode normalization
-> Structure detection -> Metadata extraction -> Citation extraction
-> Human validation -> Chunking -> Search indexing -> Embedding
-> Publication to verified repository

## 5.1 Pipeline Stages

| Stage | Main Work | Output |
| --- | --- | --- |
| Source registration | Record official source and ownership | Source record |
| Capture | Download or scan without changing original | Original file |
| Integrity | Generate SHA-256 hash | Integrity record |
| OCR | Extract text from scans | Raw OCR text |
| Normalization | Fix Unicode, spacing, headers, repeated footers | Clean text |
| Structure | Detect headings, paragraphs, provisions, tables | Structured document |
| Metadata | Extract dates, court, case, parties, legal references | Metadata draft |
| Citation extraction | Find laws and cases cited | Citation candidates |
| Human validation | Review high-risk fields | Verified metadata |
| Chunking | Create legal-structure-aware passages | Search chunks |
| Indexing | Write to search, vector, and graph stores | Queryable document |

## 5.2 Validation Rules

Case number, court, decision date, and document type require exact validation.

Provision numbers and amendment dates require higher review priority than general text.

Low OCR confidence pages must be flagged.

Every indexed passage must retain page and paragraph references.

The original file must never be overwritten.

A corrected document creates a new version and audit record.

# 6. Legal Search and Retrieval

## 6.1 Retrieval Methods

| Method | Best Use |
| --- | --- |
| Exact search | Case numbers, provision numbers, names, formal citations |
| BM25 keyword search | Legal terms and phrase matching |
| Dense vector search | Meaning-based and cross-language matching |
| Metadata filtering | Court, date, document type, jurisdiction, status |
| Graph search | Cited cases, amendments, related provisions |
| Neural reranking | Final ordering of the best candidate passages |

## 6.2 Hybrid Retrieval Flow

User query
 -> Intent and entity extraction
 -> Date and jurisdiction detection
 -> Metadata pre-filter
 -> BM25 search + vector search + graph expansion
 -> Reciprocal Rank Fusion
 -> Neural reranking
 -> Legal authority and temporal validation
 -> Final evidence candidates

## 6.3 Suggested Retrieval API

POST /api/v1/search
{
  "query": "...",
  "language": "auto",
  "court": ["Supreme Court"],
  "date_context": "2023-07-01",
  "document_types": ["judgment", "statute"],
  "top_k": 20
}

# 7. Authority-Aware Judicial RAG

Authority-Aware RAG adds legal checks after retrieval and before generation. A passage can be similar to the query but still be legally weak, outdated, or outside the correct jurisdiction.

## 7.1 End-to-End Flow

Understand the user question and intended legal task.

Extract legal entities, dates, courts, provisions, and case references.

Retrieve candidates through keyword, vector, metadata, and graph methods.

Rerank candidates for semantic and legal relevance.

Check jurisdiction, court level, precedent status, and legal version.

Expand related definitions, exceptions, provisos, and cited provisions.

Measure whether the evidence is sufficient.

Build a structured evidence package.

Generate a source-bound answer.

Verify each material claim and citation.

Return the answer, warnings, and review status.

## 7.2 Authority Score

The authority score should not be treated as a final legal decision. It is a ranking aid. Some factors may be hard filters rather than weighted values.

AuthorityScore =
  JurisdictionMatch
+ CourtHierarchyWeight
+ PrecedentStatusWeight
+ TemporalValidityWeight
+ SourceVerificationWeight
+ CitationTreatmentWeight
- ConflictPenalty
- UncertaintyPenalty

## 7.3 Safe Failure

Do not answer definitively when no verified authority is found.

State when the law may have changed after the latest verified source.

Show conflicting authorities instead of hiding them.

Do not create a citation that is absent from the evidence package.

Escalate high-risk questions to human review.

# 8. Legal Intelligence Layer

## 8.1 Main Functions

| Function | Description |
| --- | --- |
| Jurisdiction engine | Checks whether a source applies to the legal question. |
| Court hierarchy engine | Represents institutional authority among courts. |
| Temporal engine | Finds which law or provision applied on a selected date. |
| Precedent engine | Tracks followed, applied, distinguished, criticized, reversed, and overruled cases. |
| Provision relationship engine | Finds definitions, exceptions, schedules, provisos, and cross-references. |
| Conflict detector | Finds competing authorities and unresolved differences. |
| Authority explanation | Shows why the system ranked a source as strong, weak, or uncertain. |

## 8.2 Rule Design

Keep legal rules in version-controlled configuration, not hidden inside prompts.

Record who approved each rule and when it became active.

Allow jurisdiction-specific rule sets.

Separate deterministic rules from model-assisted classifications.

Require human confirmation for uncertain precedent treatment.

# 9. Grounded Generation and Verification

## 9.1 Evidence Package

{
  "question": "...",
  "legal_context": {"jurisdiction":"Nepal","date":"..."},
  "sources": [
    {"document_id":"...","paragraphs":[12,13],"authority":"binding","validity":"current"}
  ],
  "conflicts": [],
  "missing_evidence": [],
  "required_answer_format": "research_note"
}

## 9.2 Model Gateway

Hides vendor-specific model APIs from the main application.

Stores model, prompt, temperature, token, and safety settings.

Supports local, private-cloud, or approved external models.

Applies output schemas and timeout limits.

Allows model replacement and A/B testing.

## 9.3 Claim Verification

| Result | Meaning | System Action |
| --- | --- | --- |
| Supported | Evidence clearly supports the claim | Allow |
| Partly supported | Only part of the claim is supported | Revise or warn |
| Unsupported | No evidence supports the claim | Remove or regenerate |
| Contradicted | Evidence conflicts with the claim | Block and flag |
| Wrong citation | Citation exists but does not support the claim | Correct or block |
| Invalid version | Source was not legally valid at the relevant time | Replace source |
| Uncertain | System cannot confidently decide | Human review |

## 9.4 Output Format

Direct answer

Applicable provisions

Relevant judgments

Analysis based only on evidence

Conflicts and limitations

Sources with page and paragraph references

Verification status and review warning

# 10. Application and User Experience

## 10.1 Main Screens

| Screen | Main Features |
| --- | --- |
| Search workspace | Query, filters, results, highlights, source preview |
| Research answer | Structured answer, citations, authority labels, warnings |
| Document viewer | Original file, OCR text, paragraph anchors, metadata |
| Citation map | Cases and provisions cited by or citing the document |
| Version timeline | Amendments, effective dates, current and historical text |
| Review queue | Claims, evidence, approval, correction, reviewer notes |
| Administration | Users, roles, policies, model versions, system status |
| Audit dashboard | Important actions, policy decisions, failed checks, incidents |

## 10.2 Design Rules

Show the source beside the AI answer.

Do not hide warnings behind extra clicks.

Use plain labels such as Current, Historical, Overruled, or Unverified.

Let users open the exact cited paragraph.

Separate public legal information from professional and judicial functions.

Show when a translation is unofficial.

# 11. Service Architecture and APIs

## 11.1 Recommended Services

| Service | Suggested Technology | Responsibility |
| --- | --- | --- |
| Core Platform | ASP.NET Core | Users, cases, documents, workflow, policy integration |
| Ingestion Service | Python/FastAPI | OCR, parsing, extraction, chunking |
| Search Service | ASP.NET Core or Python | Hybrid retrieval and filtering |
| Legal Intelligence Service | ASP.NET Core | Authority, temporal, precedent, rules |
| Model Gateway | Python/FastAPI | LLM, embedding, reranking access |
| Verification Service | Python/FastAPI | Claim and citation checks |
| Audit Service | ASP.NET Core | Append-only events and reports |
| Web Application | Angular | Research, review, and administration interface |

## 11.2 API Rules

Use versioned REST APIs initially.

Use JSON schemas for requests and responses.

Apply correlation IDs across every service call.

Use idempotency keys for ingestion and long-running jobs.

Never expose raw model-provider credentials to client applications.

Return structured error codes and safe user messages.

## 11.3 Example Orchestration API

POST /api/v1/research
{
  "question": "What law applied on the date of the event?",
  "date_context": "2020-05-10",
  "jurisdiction": "Nepal",
  "language": "en",
  "risk_level": "professional_research"
}

# 12. Security, Privacy, and Governance

## 12.1 Identity and Access

Use OpenID Connect or SAML for institutional sign-in.

Apply role-based and attribute-based access control.

Require multi-factor authentication for privileged users.

Separate public, professional, judicial, administrative, and audit roles.

Use short-lived service tokens and managed secrets.

## 12.2 Data Classification

| Class | Example | Control |
| --- | --- | --- |
| Public | Published judgments and statutes | Public search with integrity controls |
| Internal | Draft metadata and operational records | Authenticated access |
| Confidential | Restricted case materials | Need-to-know access and encryption |
| Highly restricted | Sealed records, security keys, audit investigations | Dedicated controls and strong review |

## 12.3 LLM-Specific Security

Treat every retrieved document as untrusted model input.

Detect prompt injection inside documents.

Do not allow the model to call unrestricted tools or databases.

Use allow-listed tools and output schemas.

Filter secrets and personal data before external model calls.

Log model and prompt versions without exposing protected content.

## 12.4 Governance Controls

| Control | Purpose |
| --- | --- |
| Use-case register | Defines approved, restricted, and prohibited uses |
| Risk classification | Sets review and security requirements |
| Model registry | Tracks approved models and versions |
| Prompt registry | Tracks approved prompt templates |
| Human review policy | Defines when approval is mandatory |
| Incident process | Handles harmful, incorrect, or leaked output |
| Change approval | Controls major model, rule, and data changes |
| Audit reporting | Supports institutional and independent review |

# 13. Infrastructure and Deployment

## 13.1 Prototype Environment

| Component | Prototype Choice |
| --- | --- |
| Application | Angular + ASP.NET Core |
| AI services | Python + FastAPI |
| Database | PostgreSQL with pgvector |
| Search | OpenSearch |
| Object storage | MinIO |
| Queue | RabbitMQ |
| Containers | Docker Compose |
| Observability | OpenTelemetry, Prometheus, Grafana |
| Model | Approved API model or local open model |

## 13.2 Production Direction

Private cloud, government data center, or approved national infrastructure.

Kubernetes or equivalent orchestration when operational scale requires it.

Separate development, test, staging, and production environments.

Dedicated secrets management and key rotation.

Central logging, metrics, tracing, alerting, and security monitoring.

Encrypted backups and tested disaster recovery.

## 13.3 Network Zones

Internet / Institutional Network
        |
Web Application Firewall
        |
API Gateway Zone
        |
Application Services Zone
        |
AI Processing Zone ---- Approved Model Providers
        |
Data Zone: PostgreSQL | OpenSearch | Object Storage | Audit

# 14. Scalability and Reliability

## 14.1 Scaling Strategy

Scale search and AI services independently.

Use asynchronous jobs for OCR, embedding, and large document processing.

Partition indexes by jurisdiction, court, document type, or time only when data volume requires it.

Cache stable metadata and public search results.

Use batch embedding and incremental re-indexing.

Keep original documents in durable object storage.

## 14.2 Reliability Patterns

| Pattern | Use |
| --- | --- |
| Retry with backoff | Temporary service or provider failure |
| Circuit breaker | Stop repeated calls to a failing service |
| Dead-letter queue | Preserve failed ingestion jobs |
| Idempotency | Prevent duplicate ingestion or processing |
| Health checks | Detect service failure |
| Graceful degradation | Return search results even if generation is unavailable |
| Version rollback | Restore an earlier model, prompt, or rule set |

## 14.3 Large-Scale Data

For millions of judgments, use distributed search, object storage, partitioned metadata, batched embeddings, and independent graph processing. Do not move to complex infrastructure before prototype measurements show the need.

# 15. Testing and Evaluation

## 15.1 Test Levels

| Level | Examples |
| --- | --- |
| Unit tests | Date rules, citation parsers, authority calculations |
| Integration tests | Database, search, model gateway, queues |
| Contract tests | API schemas between services |
| Retrieval tests | Recall@K, Precision@K, MRR, nDCG |
| Legal tests | Authority, version, precedent, statutory completeness |
| Generation tests | Grounding, citation support, unsupported claims |
| Security tests | Access control, prompt injection, data leakage |
| Performance tests | Search latency, concurrent users, ingestion throughput |
| User tests | Usefulness, clarity, trust, workflow fit |

## 15.2 Prototype Benchmark

300 to 500 verified legal questions

50 to 100 Supreme Court judgments

10 to 20 selected statutes and their amendments

The Constitution of Nepal

Current and historical legal versions

Nepali, English, and mixed-language queries

Questions with insufficient or conflicting evidence

## 15.3 Suggested Acceptance Gates

| Gate | Minimum Condition |
| --- | --- |
| Data | All prototype documents trace to verified sources |
| Search | Hybrid retrieval improves over keyword baseline |
| Authority | Legal experts accept authority classification at the agreed threshold |
| Temporal | Historical questions use the correct verified version |
| Citation | No fabricated citation passes deterministic validation |
| Safety | Weak evidence triggers warning or refusal |
| Security | No critical finding remains open before pilot |
| Human review | High-risk answers cannot bypass required review |

# 16. Prototype Build Plan

## 16.1 Recommended Work Packages

| Work Package | Main Deliverable |
| --- | --- |
| WP1 Governance and requirements | Charter, use cases, roles, risk register |
| WP2 Legal data foundation | Verified repository and metadata model |
| WP3 Baseline search | Keyword search and filters |
| WP4 Hybrid retrieval | Vector search, fusion, reranking |
| WP5 Legal Intelligence | Authority, temporal, precedent rules |
| WP6 Grounded generation | Evidence package and model gateway |
| WP7 Verification | Claim and citation checking |
| WP8 User application | Search, research, review, administration |
| WP9 Evaluation | Benchmark, tests, expert review |
| WP10 Pilot preparation | Security, training, operations, approval |

## 16.2 Prototype Milestones

Approved scope and governance

Verified prototype dataset

Working exact and keyword search

Measured hybrid retrieval

Authority and version checks

Source-grounded answer generation

Claim and citation verification

Human review workflow

Full benchmark evaluation

Controlled demonstration

## 16.3 Source Code Structure

/src
  /web-angular
  /platform-dotnet
  /services
     /ingestion-python
     /retrieval-python
     /model-gateway-python
     /verification-python
  /shared-contracts
/infrastructure
  /docker
  /kubernetes
  /monitoring
/tests
  /unit /integration /retrieval /security /benchmark
/docs
  /architecture /api /data /governance /operations

# 17. Team, Operations, and Maintenance

## 17.1 Core Team

| Role | Responsibility |
| --- | --- |
| Product or program lead | Scope, coordination, stakeholders, delivery |
| Legal lead | Legal rules, validation, benchmark, review |
| Solution architect | Overall architecture and technical decisions |
| .NET engineers | Core platform, APIs, workflow, security integration |
| AI and retrieval engineers | Embedding, search, reranking, generation, verification |
| Data engineer | Ingestion, quality, storage, pipelines |
| Security engineer | Threat model, controls, testing, incident response |
| QA and evaluation lead | Automation, benchmark, acceptance |
| UX designer | Research and review workflow |
| DevOps engineer | Deployment, monitoring, backup, reliability |

## 17.2 Operating Processes

Daily monitoring of failed ingestion and service health

Scheduled verification of legal source updates

Model, prompt, and retrieval regression testing before release

Monthly review of authority and temporal rules

Security incident and harmful-output reporting

User correction workflow feeding future evaluation

Backup testing and disaster-recovery exercises

# 18. Risks and Architecture Decisions

## 18.1 Major Risks

| Risk | Control |
| --- | --- |
| Poor source quality | Verification, provenance, OCR thresholds, human review |
| Incomplete legal history | Version uncertainty and restricted conclusions |
| Weak Nepali retrieval | Model comparison and targeted adaptation |
| Hallucinated answers | Evidence package, constrained prompts, claim verification |
| Automation bias | Source-first interface, warnings, mandatory review |
| Vendor lock-in | Model Gateway and portable data formats |
| Excessive complexity | Modular monolith first, measured service splitting |
| Unauthorized access | Least privilege, MFA, encryption, audit |
| Uncontrolled expansion | Stage gates and approved use-case register |

## 18.2 Key Architecture Decisions

| Decision | Reason |
| --- | --- |
| RAG before fine-tuning | Legal facts change and require source traceability. |
| Hybrid search | Exact legal terms and semantic meaning are both important. |
| PostgreSQL as source of truth | Strong transactions and structured legal metadata. |
| Original files in object storage | Preserves evidence and supports reprocessing. |
| Model Gateway | Allows safe replacement and central policy control. |
| Human review for high-risk use | Legal responsibility remains with authorized professionals. |
| Separate technical blueprint | Keeps the research paper focused and readable. |

# 19. Implementation Checklist

☐ Project owner and legal lead appointed

☐ Approved prototype use cases

☐ Authoritative source list completed

☐ Data classification approved

☐ Metadata schema reviewed by legal experts

☐ Original-file preservation implemented

☐ OCR and Unicode tests completed

☐ Keyword search baseline measured

☐ Embedding models compared

☐ Authority rules documented

☐ Temporal versioning tested

☐ Evidence package schema approved

☐ Model Gateway implemented

☐ Claim verification implemented

☐ Human review workflow tested

☐ Security assessment completed

☐ Benchmark reviewed by legal experts

☐ Pilot exit criteria approved

☐ Operations and incident plan prepared

# Appendix A. Example Evidence Record

EvidenceRecord
- document_id
- document_version_id
- title
- court_or_authority
- jurisdiction
- decision_or_effective_date
- page_number
- paragraph_number
- provision_number
- quoted_text
- authority_status
- temporal_status
- source_verification_status
- retrieval_scores
- reviewer_status

# Appendix B. Example Audit Event

AuditEvent
- event_id
- timestamp
- user_or_service_id
- action
- resource_id
- request_correlation_id
- policy_decision
- model_version
- prompt_version
- outcome
- risk_level
- reviewer_id
- integrity_hash

# Appendix C. Glossary

| Term | Simple Meaning |
| --- | --- |
| RAG | A method that retrieves sources before an AI writes an answer. |
| Embedding | A numeric representation used to find similar meaning. |
| Reranker | A model that reorders search results. |
| Authority | The legal weight or applicability of a source. |
| Temporal validity | Whether a law was active at the relevant time. |
| Grounding | Keeping an answer tied to supplied evidence. |
| Claim verification | Checking whether each important statement is supported. |
| Model Gateway | A controlled service that connects the platform to AI models. |
| Audit trail | A record of important actions and decisions. |
| Safe failure | Refusing or limiting an answer when evidence is not reliable. |

# Appendix D. Final Technical Principle

Core Principle Build the legal-data foundation first. Add search second. Add legal intelligence third. Add language generation only after the system can prove which sources are authoritative, current, and correctly cited.